Yerevan Parking Study  •  Output 10 Revision

Output 10 — Parking Analysis Report: Proposed Changes

A section-by-section change-list for review and approval. No edits have been applied to the source report yet — on approval, every change will be made in the document in red so it can be tracked.

Target file. “Parking Analysis Report - 20260417.docx”. Its cover label “Output 8: Parking Analysis Report” is a known mislabel — this is Output 10 (Parking Analysis Report). The companion surveys report (now “Output 8 - …08042026 (rev).docx”) is Output 8 and owns the survey/supply/displacement frame. Output 10 owns the mitigation measures and recommendations — which is where this plan does most of its work, applying the Mitigation Measures Audit memo.

How to read. Each block: section + paragraph refs, a change-type tag, then Current → Proposed → Basis. Tags: REFRAME · REPLACE · INJECT · ADD · RECALIBRATE · FIGURE · KEEP.

1.  What this revision does

Output 10 carries the mitigation measures, written a priori (before fieldwork). The Mitigation Measures Audit memo pressure-tested them against the completed field survey and reached a clear verdict: the measure menu holds up, but the measure targeting does not. This revision applies that verdict — no measure is deleted; three are re-aimed, one is elevated to a committed precondition, and one further idea (phasing out the flat annual permit) is flagged for decision pending Parking City Service data — and, like Output 8, it converts the report's “field survey abandoned / demand via ANPR” framing to “survey conducted, demand measured.”

The five headline moves: (1) elevate Open Residential Yards to a committed, core-led precondition with a resident-engagement plan; (2) re-scope Visitor Caps — demote to a targeted contingency, lead with pricing, and treat commuters as a BRT mode-shift opportunity not a fining target; (3) flag — not yet adopt — a candidate idea to phase out the flat annual permit, pending Parking City Service permit/tariff data; (4) widen Organise-Free-Parking into the core; (5) recalibrate the sensitivity zones (Komitas Medium→High; and treat Gai Avenue / Mega Mall as a site-specific carve-out — defer kerb removal until the mall's off-street parking is brought into play, rather than inventing a new zone class).

2.  Section-by-section change-list

Cover label   title page

REPLACE

Current:  Cover reads “Output 8: Parking Analysis Report”.

Proposed:  Correct to “Output 10: Parking Analysis Report” (Output 8 is the surveys report). Matched style, tracked.

Basis:  Known mislabel; confirmed with you for Output 8.

Introduction — Purpose & Scope   ¶41–53

INJECT

Current:  Standalone management/mitigation report; demand context described qualitatively.

Proposed:  Note that a targeted field occupancy survey (six areas, ordinary weekdays) has been completed and now underpins the measure recommendations, cross-referencing the companion Output 8.

Basis:  Field survey; memo §2.

Yerevan Parking System Overview — Tariff / ANPR / Payment   ¶63–139

ADD    KEEP

Current:  Institutional, tariff (2024 reform), ANPR enforcement and digital-payment context. Factual; largely sound.

Proposed:  Keep. Add a short description of the flat annual zonal-parking permit within the tariff/payment context — this sets up the candidate idea to phase it out (flagged, not committed; see §3). The report later relies on a turnover argument the annual permit undercuts.

Basis:  Candidate idea, not a measure; needs PCS data; memo §1/§3.

Parking Surveys — Evolution / Reliance on ANPR / Previous Field Survey Plans   ¶140–192

REFRAME    REPLACE

Current:  Treats the field survey as abandoned/planned and demand metrics as ANPR-derived (“Occupancy and Turnover Metrics from ANPR Data”; “Overview of Previous Field Survey Plans”).

Proposed:  Recast as survey conducted: retitle “Previous Field Survey Plans” → “Field Occupancy Survey (conducted)”, add the methodology + weekday-validity table, and replace the ANPR-as-demand-source framing with the measured results (point to Output 8 for the full dataset). ANPR stays as existing operational context, not the demand engine.

Basis:  Survey conducted; memo §2; consistent with Output 8.

Parking Impacts — Differentiated Impacts by Land Use   ¶202–206

INJECT

Current:  Qualitative land-use narrative (Kentron commercial; Malatia/Nor Nork overnight residential; Arshakunyats wide ROW).

Proposed:  Inject measured occupancy/turnover/duration per area: Kentron 138% peak (commercial, short-stay-dominated); Malatia-Sebastia 54% peak with the highest long-stay/residential signature (confirming the overnight-storage reading); turnover 5–11/day citywide.

Basis:  Per-area metrics; memo §6.

Parking Impacts — Impacts on Specific User Groups   ¶207–211

REPLACE    INJECT

Current:  Assumption-led: residents (long-duration), delivery/loading, persons with disabilities.

Proposed:  Anchor to measured, purpose-based groups: Visitors/customers (~63% ≤1h, ~77% ≤2h — the dominant group), Commuters/workers (~6% all-day → BRT mode-shift target), Residents (overnight ~7%, a floor the daytime survey under-counts — protect, don't weaken), Delivery/freight (truck pockets Malatia 12.6% / Shiraz 8.0%), Taxi and PwD (retained by design). Replace assumed shares with measured ones.

Basis:  Stay-mix + vehicle type. Truck share = trucks ÷ all classified vehicles in the area's hourly sweeps (Malatia 548/4,339 = 12.6%; Shiraz 198/2,469 = 8.0%; 4.9% citywide). Memo §6/§9.

Displacement & Mitigation — Displacement Potential by Corridor Zone   ¶223–228

INJECT    RECALIBRATE

Current:  Qualitative High/Medium/Lower descriptions (Kentron high; Arshakunyats/Arabkir medium; outer lower).

Proposed:  Add measured peak occupancy + on-street absorption per surveyed area and reconcile labels: Kentron high but off-street-led (138% / 14%); Komitas reclassified Medium→High (123% / 0%); Shiraz lower (75% / 69%). Gai Avenue (Mega Mall) is the one area where, even counting every nearby yard at full capacity, there is still not enough room to re-absorb the cars displaced by kerb removal (123% peak, best-case absorption still below 100%) — so none of the standard High/Medium/Lower packages, which all assume the demand lands somewhere, fit it. Simplest handling: a site-specific carve-out — defer kerb removal here and lean on the Mega Mall's own off-street structure, rather than creating a new zone category. Add the measured headline 908 vs 1,643 = 55%.

Basis:  Displacement run; memo §2 & §5 (G2, G6).

Displacement & Mitigation — Yerevan-Specific Framework   ¶238–243

ADD

Current:  City-specific feasibility factors (enforcement capacity, legal/political context, Soviet urban form / structural deficit).

Proposed:  Add the load-bearing off-street finding: 92% of the absorptive capacity that closes the gap to ~100% is gated residential yards counted at gross capacity — so re-absorption is conditional on opening them (Kentron 86% yard-dependent, Komitas 100%). Frames the elevation of Open Residential Yards.

Basis:  Absorption breakdown; memo §1, §4 (G1).

Displacement & Mitigation — Mitigation Measures for Yerevan   ¶244–275  (core of the revision)

REFRAME    INJECT    ADD

Current:  Seven measures, a priori: Extend paid zones · Delivery spaces · Visitor caps · Resident permits (free, transitional) · Organise free parking · Park & ride · Open Residential yards.

Proposed:  Per-measure rewrite per the audit memo (detail in §3 table below): re-scope Extend-paid-zones as demand-rationing in the core; target Delivery bays to freight pockets; re-scope Visitor caps (demote, lead with pricing, BRT for commuters); design Resident permits as priced/limited from the outset — using Tbilisi as the cautionary case, not a model: Tbilisi today grants up to two free vehicles per apartment with no paid resident permit, and is now tightening that to one per apartment under its new strategy. Widen Organise-free-parking into the core; soften Park & ride claims; ELEVATE Open Residential Yards to a committed core precondition + resident-engagement plan; and FLAG (not yet adopt) a candidate idea to phase out the flat annual permit, conditional on Parking City Service permit-uptake and tariff data. Inject the legality null (~0.2% illegal → not an enforcement problem) and informal-location finding.

Basis:  Memo §1, §3, §6, §7 (whole audit).

Displacement & Mitigation — Phasing and Implementation   ¶276–279

INJECT

Current:  Three-phase, mitigation-before-removal sequencing.

Proposed:  Reinforce: because re-absorption depends on the gated yards, opening and managing them (and the pricing) must precede kerb removal — the off-street dependency makes ‘mitigation before removal’ load-bearing, not advisory.

Basis:  Off-street dependency; memo §3 (Phasing).

Displacement & Mitigation — Limitations and Residual Risks   ¶280–282

INJECT

Current:  Acknowledges some net supply reduction is expected/desirable.

Proposed:  Add the survey-specific caveats (daytime 07:00–24:00 window under-counts overnight; six areas, not the full corridor; absorption is gross best-case) and the Gai Avenue residual risk (the one area where best-case capacity still falls short).

Basis:  Survey caveats; memo §8 (G2).

Recommendations — Mitigation Measure Packages by Sensitivity Zones   ¶296–319 (Figs 10–11)

RECALIBRATE    FIGURE

Current:  Three-zone packages (high/medium/lower) with measures grouped; sensitivity map.

Proposed:  Recalibrate assignments to measured behaviour: Komitas into High; Gai Avenue / Mega Mall handled as a site-specific carve-out (defer kerb removal pending the mall's off-street parking), not a new zone class; Open Residential Yards moved up into High. Note the candidate annual-permit idea against the cross-cutting package as a flagged option, pending operator data. Update Figure 10 (measures × zone) and Figure 11 (sensitivity map).

Basis:  Memo §1 (re-allocate), §2; reuse Findings-report visuals.

Conclusions — Key Conclusions & Further Studies   ¶320–342

INJECT    REFRAME

Current:  Qualitative conclusions; “Further Studies Required” lists occupancy/demand work as still needed.

Proposed:  Add measured conclusions (peak 93%, 55% displacement, off-street-conditional re-absorption, zone recalibration). Prune the ‘further studies’ the survey has now delivered; keep the genuine residual gaps — overnight/residential demand, full-corridor extension, freight counts, and ANPR payment-compliance.

Basis:  Whole survey; memo §1.

3.  Per-measure changes (the §244–275 rewrite)

Direct from the Mitigation Measures Audit memo. ‘Verdict’ shows the change to each measure's write-up.

| Measure (as written) | Verdict | Change to the text |
| --- | --- | --- |
| Extend paid zones | ◆ Re-scope | Right lever (≈90% of kerb unpriced) but in the core it rations demand, it does not absorb (Kentron 14% / Komitas 0% side-street capacity). Reframe as demand management in the core. |
| Delivery spaces | ✓ Keep — target | Confirmed by short-access dominance; size bays to the freight pockets (truck share = trucks ÷ all classified vehicles surveyed per area: Malatia 12.6%, Shiraz 8.0%; 4.9% citywide) rather than uniformly. |
| Visitor caps | ◆ Re-scope, not remove | Data contradicts the premise (≈63% ≤1h; all-day only ~6%; turnover already 5–11/day). Demote to a targeted contingency for low-turnover spots; lead with pricing; commuters → BRT mode-shift, not fines. |
| Resident permits (free) | ◆ Design actively | Keep, but learn from Tbilisi as a cautionary case: it grants up to two free vehicles per apartment with no paid resident permit — exactly the long-stay, low-turnover problem — which is why its new strategy tightens this to one per apartment. Yerevan's permit should be priced/limited from the outset. Opening note: yards/permits need management + communication. |
| Organise free parking | ✓ Confirmed — widen | Strongly supported (88% unmarked; 24.5% off-carriageway). Widen beyond the lower zones — Komitas (35% informal) and Kentron (60% angled) need it most. |
| Park & ride | ◆ Don't oversell | Daytime fleet is short-stay, weakening the ‘many commuters to intercept’ premise. Keep as a study item; frame BRT/P&R as serving the commuter. |
| Open Residential yards | ✓ Elevate (load-bearing) | 92% of off-street absorption; ~100% re-absorption is conditional on it. Move from optional outer-zone pilot to committed core precondition — with a resident-engagement and management plan so it doesn't backfire. |
| Phase out flat annual permit | ◇ Idea — flag, not yet adopt | IDEA, not yet a measure. The flat annual fee removes the marginal cost of dwell time and so suppresses turnover — the one lever the data shows is binding. Present as a candidate to cancel medium-to-long term and replace with occupancy-based pricing, but it must first be substantiated with Parking City Service permit-uptake and tariff data before adoption as a measure. |

4.  Measured figures to inject (reference)

| Theme | Value (surveyed six areas) |
| --- | --- |
| Occupancy | Peak (cap-weighted) 93% citywide; Kentron 138 · Komitas 123 · Gai 123 · Garegin 92 · Shiraz 75 · Malatia 54; 69% of zones >85% at peak |
| Turnover / duration | 5–11 veh/space/day; ≈63% ≤1h, ≈77% ≤2h, ~7% overnight (8h+); avg 1.6–2.2 h |
| Displacement | 908 displaced vs 1,643 removed = 55%; on-street absorbs 43% (Kentron 14 / Komitas 0 / Malatia 97); off-street 1,935 (92% gated yards) → ~100% conditional |
| Parameters | 99.8% legal / 0.2% illegal; 24.5% off-carriageway (FP 13.0 / SB 11.5); Kentron 60% angled; 94.8% sedan, truck Malatia 12.6 / Shiraz 8.0 |
| Recalibration | Komitas Medium→High; Shiraz→Lower (confirmed); Gai→site-specific carve-out (defer kerb removal until mall off-street opens); Kentron High but off-street-led |

5.  Open decisions and points resolved in review

Annual-permit idea. Per your review, this is presented as a flagged idea, not a measure, pending Parking City Service permit-uptake and tariff data. Open decision: once that data is in hand, (a) adopt it as a full measure, or (b) leave it as a standing recommendation in the conclusions.

Cover label. Resolved (confirmed): correct the cover from “Output 8” to “Output 10”, as on the surveys report.

Figures. Resolved: reuse the Findings-Report charts (occupancy, displacement, layout) for Figures 10–11 where relevant, rather than generating Output-10-specific versions.

Working copy. Resolved (yes): apply to a copy “…20260417 (rev).docx” in red text, original untouched.

On approval, I will apply each block above directly in the report in red, section by section.